## Slide 1
Milestone status | Status of business benefits realization | How business benefits realization is measured? Approved change definition and business case in the baseline for comparison in later phases
Project initiated | in work | First version of objectives and business case
Project authorized | not started | Change definition and business case matching objectives approved
Project planned and organized | not started | Plan available to achieve the change and targeted business benefits
Concept ready | not started | Concept available to bring the targeted business benefits
Working solution ready | not started | Solution available to bring targeted business benefits
Ready for final go-live | not started | Organization is ready to meet the targeted change in order to reach the targeted benefits
Objective achieved | not started | Change is measured, targeted business benefits realized or/ and started to flow in
Project closed | not started | Responsibility on business benefits realization follow-up agreed and handed-over
Business benefits realization